# Dak Guru already has a working Gold / Silver monetisation model for LDCE IP, the smartest approach is not to reinvent pricing, but to layer PS Group-B as a premium vertical on top of your existing ecosystem.

Below is a practical, implementation-ready roadmap covering pricing, content architecture, tech changes, migration strategy, communication, and launch sequencing.

I’m framing this as a publisher-grade rollout plan, not just pricing.

🧭 PHASE 1 — Product Architecture (Before Touching Payments)

1. Split Your Platform Internally into Two Exam Tracks

Create two logical products (even if they share backend):

✅ Track A: LDCE IP (existing)

- Current Gold / Silver plans

- Existing content set

✅ Track B: LDCE PS Group-B (new)

- Diamond / Platinum plans

- Includes:

  - Shared IP syllabus content

  - PLUS PS Group-B exclusive modules

This is crucial:

PS Group-B is NOT a separate website.
It is a higher-tier learning track inside Dak Guru.

Technically:

Add a field in user profile:

exam_track = IP | PSGB

🧩 PHASE 2 — Content Mapping Matrix (Very Important)

Before pricing, define exactly what becomes premium.

Create this table internally:

| Module | IP Silver | IP Gold | PS Platinum | PS Diamond |
| --- | --- | --- | --- | --- |
| Syllabus | ✅ | ✅ | ✅ | ✅ |
| Study Planner | ✅ | ✅ | ✅ | ✅ |
| PDF Notes (Common Topics) | ❌ | ✅ | ❌ | ✅ |
| PSGB Exclusive Notes | ❌ | ❌ | ❌ | ✅ |
| MCQs | ✅ | ✅ | ✅ | ✅ |
| Flash Cards | ❌ | ✅ | ❌ | ✅ |
| Web Guide | ✅ | ✅ | ✅ | ✅ |
| Previous Year Questions | ❌ | ✅ | ❌ | ✅ |
| Current Affairs | ✅ | ✅ | ✅ | ✅ |
| Live Mock Tests | ✅ | ✅ | ✅ | ✅ |
| Unlimited Re-attempt | ❌ | ✅ | ❌ | ✅ |
| PSGB Case Studies / Office Procedure | ❌ | ❌ | ❌ | ✅ |
| PSGB Admin Scenarios | ❌ | ❌ | ❌ | ✅ |

Rule:

👉 Diamond = everything Gold has + PSGB extras

👉 Platinum = everything Silver has + limited PSGB access

💎 PHASE 3 — Pricing Logic (Psychological + Fair)

Keep pricing proportional, not arbitrary.

Suggested multiplier:

Current IP Pricing (example):

- Silver = ₹X

- Gold = ₹Y

PS Group-B:

| Plan | Formula |
| --- | --- |
| Platinum | Silver + 25% |
| Diamond | Gold + 30–35% |

Why:

PSGB candidates are:

- Older

- Already in service

- Higher salary band

- Expect deeper content

They tolerate modest premium if value is clear.

Avoid doubling prices — trust is fragile early.

🧠 PHASE 4 — Access Control Logic (Core Engineering Change)

Implement Content Tags:

Every content item gets:

exam: IP / PSGB / COMMON

tier: FREE / SILVER / GOLD / PLATINUM / DIAMOND

Access rule:

if user.plan >= content.tier AND user.exam_track matches

This gives you:

✅ Future extensibility
✅ Clean permission model
✅ No duplicate content storage

🔁 PHASE 5 — Existing IP Users Migration Strategy

Very important for goodwill.

Offer Early Upgrade Window (7–10 days):

For existing Gold users:

Upgrade to Diamond at only the price difference

For Silver users:

Upgrade to Platinum with small top-up

Do NOT force re-purchase.

Create banner:

“Already preparing for IP? Continue seamlessly into PS Group-B with a special upgrade.”

This preserves loyalty.

📢 PHASE 6 — Communication Rollout (3-Step Funnel)

Step 1 — Teaser (1 week before launch)

Message:

PS Group-B learning track launching soon with exclusive admin-focused materials.

No pricing yet.

Step 2 — Feature Reveal (3 days later)

Show:

- New modules

- Diamond / Platinum naming

- Comparison table

Still no prices.

Build desire.

Step 3 — Pricing + Early Access

Limited-time upgrade pricing for existing users.

🗓 PHASE 7 — Your Timeline (Since You Said 3rd Week Feb)

Week 1 (Now)

- Finalise content matrix

- Finalise pricing

- Tag content internally

Week 2

- Implement new plans

- Add payment SKUs

- UI update (Diamond / Platinum cards)

Week 3

- Soft launch

- Upgrade window for existing users

- Collect feedback

Week 4

- Public launch

🧩 PHASE 8 — UI Adjustments Needed

On dashboard:

When PSGB user logs in:

Show:

🎓 LDCE PS Group-B Learning Hub

Cards:

- PSGB Notes

- PSGB Case Studies

- Admin Scenarios

- Common IP Modules

Make PSGB items visually distinct (purple or navy accent).

⚖️ Legal / Trust Layer (Publisher Perspective)

Add footer line:

PS Group-B content includes common IP syllabus plus additional administrative modules.

Avoid future disputes.

🛡 Revenue Protection Rule

Never give:

PSGB Notes
PSGB Case Studies
PSGB Admin Scenarios

to Platinum.

These remain Diamond-only forever.

This preserves upgrade incentive.

✅ Summary Architecture

You are evolving Dak Guru from:

❌ Single exam platform
to
✅ Multi-track professional learning system

with:

- IP → Gold / Silver

- PSGB → Diamond / Platinum

sharing core content but monetising depth.

If you want next, I can help you with:

👉 Exact Diamond / Platinum feature comparison table (ready for website)
👉 Upgrade banner copy
👉 Payment page layout structure
👉 WhatsApp launch announcement
👉 Internal SOP for support team

Just tell me.

# Admin Access only for Testing

What you’re describing is a controlled pre-production rollout (soft launch / internal beta), and for a platform like Dak Guru (education + payments + access control), this is mandatory, not optional.

Let me give you a clear, structured rollout model that publishers and ed-tech platforms typically follow.

✅ Recommended Deployment Model for Dak Guru

(Especially for Diamond / Platinum launch)

You should use a 3-layer release strategy:

🧪 STAGE 1 — Internal Admin Build (Invisible to Public)

🎯 Purpose

Validate logic, permissions, pricing, and content mapping.

Who can access?

- Super Admin

- Content Admin

- 2–3 trusted internal testers

How to implement technically

Add a simple environment flag:

app_mode = DEV | BETA | PROD

Or at minimum:

feature_psgb_enabled = false

Initially:

feature_psgb_enabled = true ONLY for:

- admin accounts

- whitelisted phone numbers / emails

What to test here

🔹 Payment Flow

- Diamond purchase

- Platinum purchase

- Upgrade from Gold → Diamond

- Upgrade from Silver → Platinum

Verify:

✅ Razorpay success callback
✅ Plan assigned correctly
✅ Access updated instantly

🔹 Content Permissions

Test every combination:

| User | Should See |
| --- | --- |
| Gold IP | ❌ PSGB content |
| Diamond PSGB | ✅ Everything |
| Platinum PSGB | ❌ Diamond-only modules |

This catches 90% of future complaints.

🔹 Dashboard UI

Confirm:

- Correct badges (Diamond / Platinum)

- Correct cards visible

- Locked modules show upgrade CTA

⏱ Duration: 2–3 days

👥 STAGE 2 — Closed User Pilot (10–20 Real Aspirants)

This is your real-world validation.

Who to include?

Pick users who:

✅ Are active
✅ Already paid
✅ Give feedback
✅ Are preparing seriously

(Prefer Gold IP users moving to PSGB.)

How to enable for them

Whitelist by:

user_id

OR

mobile number

Set:

psgb_beta_user = true

What you gain

They will reveal:

- Confusing UI

- Missing explanations

- Payment friction

- Content expectation mismatch

- Pricing sensitivity

Admins never find these.

Users do.

Provide WhatsApp feedback channel.

⏱ Duration: 4–5 days

🚀 STAGE 3 — Soft Public Launch

Now enable PSGB plans publicly but:

WITHOUT aggressive promotion.

Just:

- Home banner

- New plans visible

- No WhatsApp blast yet

Monitor:

- Purchases

- Support tickets

- Drop-offs

⏱ Duration: 48 hours

Only after this:

👉 Full launch.

⚠️ Why This Matters (Publisher View)

Skipping this leads to:

❌ Wrong users accessing PSGB
❌ Payment without access
❌ Upgrade failures
❌ Refund chaos
❌ Trust damage

Education platforms die from access bugs, not content quality.

🧠 Professional Tip (Highly Recommended)

Create a hidden admin switch panel:

Admin → Feature Flags:

☑ Enable PSGB Plans
☑ Enable Diamond Content
☑ Enable Upgrade Offers

So you can instantly disable if anything breaks.

✅ Your Ideal Timeline (Aligned with 3rd Week Feb)

Feb Week 2

Internal admin testing

Feb Mid Week

Closed beta users

Feb End Week

Soft launch

Following Monday

Public announcement

📌 Final Answer

Yes — build it internally first.

Then:
➡ Admin only
➡ Selected users
➡ Soft public
➡ Full launch

This protects revenue, reputation, and learner trust.

If you’d like next, I can provide:

✅ Admin feature flag architecture
✅ Beta user onboarding message
✅ Closed testing checklist (step-by-step)
✅ Refund contingency SOP

Just tell me.

# Below is your exact execution order, starting from the login screen, with WHAT TO CHANGE and WHAT TO KEEP.

This is the same approach used in serious ed-tech rollouts.

🧭 STEP 1 — LOGIN SCREEN

(Currently shown in your screenshot)

✅ KEEP (no change needed)

- Logo

- Email / Password

- Sign in

- Forgot password

- Signup

👉 Login screen should remain 100% unchanged.

Why?

Login must stay neutral.
Plan logic belongs AFTER authentication.

🧭 STEP 2 — AFTER LOGIN → USER LANDING (MOST IMPORTANT CHANGE)

Right now after login:

Everyone lands on:

“Prepare for Inspector Posts Exam 2026”

This must change.

✅ ADD ONE SIMPLE QUESTION (only first login)

After successful login:

Show a modal:

🎓 Select Your Exam Track

Buttons:

- LDCE Inspector Posts

- LDCE PS Group-B

Save into DB:

exam_track = IP | PSGB

This is your FOUNDATION.

Everything else depends on this.

Only ask once.

Later allow changing from Profile.

🧭 STEP 3 — DASHBOARD HEADER

Currently:

Welcome Arun Selvaraj

Modify to:

Welcome Arun Selvaraj

Preparing for: LDCE Inspector Posts

(or)

Preparing for: LDCE PS Group-B

Add small “Change” link.

🧭 STEP 4 — FEATURE CARDS GRID (Big Tiles Area)

This is where confusion exists.

You must NOT duplicate cards.

Instead:

Keep SAME cards:

- Syllabus

- Study Planner

- PDF Notes

- MCQs

- Flash Cards

- Web Guide

- PYQs

- Current Affairs

🔴 DO NOT add separate PSGB cards.

Instead:

Each card loads content based on:

exam_track

+

plan_tier

Example:

PDF Notes click:

If IP → IP Notes
If PSGB → PSGB Notes + Common Notes

Same card.

Different backend.

This avoids UI clutter.

🧭 STEP 5 — PLAN BADGES (Silver / Gold / Diamond / Platinum)

Currently you show:

FREE / SILVER / GOLD

Now expand to:

FREE
SILVER (IP)
GOLD (IP)
PLATINUM (PSGB)
DIAMOND (PSGB)

But show only relevant plans based on exam track.

If exam_track = IP

Show:

- Silver

- Gold

Hide Diamond / Platinum.

If exam_track = PSGB

Show:

- Platinum

- Diamond

Hide Silver / Gold.

This prevents confusion.

🧭 STEP 6 — CONTENT LOCKING RULE

Right now: Gold/Silver logic exists.

Extend it:

Each content item has:

exam: COMMON / IP / PSGB

tier: FREE / SILVER / GOLD / PLATINUM / DIAMOND

Access condition:

user.exam_track matches

AND

user.plan >= tier

If locked:

Show:

🔒 Upgrade to Diamond

🧭 STEP 7 — PAYMENT PAGE

Currently:

Gold / Silver

Modify:

When IP user clicks Upgrade:

→ Show Gold / Silver

When PSGB user clicks Upgrade:

→ Show Diamond / Platinum

Never mix.

🧭 STEP 8 — EXISTING USERS

Existing IP Gold users:

Auto:

exam_track = IP

plan = GOLD

Do NOT disturb.

Later offer upgrade banner:

Moving to PS Group-B? Upgrade to Diamond.

🧭 STEP 9 — HOMEPAGE MARKETING SECTIONS

Lower part of homepage:

Currently:

“Prepare for Inspector Posts Exam”

Change to:

Dynamic based on exam_track.

If PSGB:

Prepare for Postal Service Group-B Exam

Simple text swap.

🧭 STEP 10 — ADMIN PANEL (Critical)

Add:

Feature Flags:

☐ Enable PSGB
☐ Enable Diamond
☐ Enable Platinum

Add:

User Fields:

- exam_track

- plan_tier

Add:

Content Tags:

- COMMON / IP / PSGB

✅ WHAT YOU KEEP COMPLETELY UNTOUCHED

These stay:

✔ Login UI
✔ Signup
✔ Password reset
✔ Community
✔ Blog
✔ Current Affairs engine
✔ MCQ engine
✔ Study planner logic

You’re extending — not rebuilding.

🧠 IMPORTANT MENTAL MODEL (Remember This)

You are NOT building:

❌ Two platforms

You ARE building:

✅ One platform
✅ Two exam tracks
✅ Four paid tiers

Same engine.

Different permissions.

📋 YOUR IMPLEMENTATION ORDER (Print This)

Day 1

Add exam_track field + modal

Day 2

Modify dashboard header + cards logic

Day 3

Add Diamond / Platinum plans

Day 4

Content tagging

Day 5

Payment routing

Day 6

Admin controls

Day 7

Internal testing

🏁 Final Advice (Publisher Perspective)

Start ONLY with:

👉 exam_track selection after login.

Everything becomes clear after that.

Without this, everything feels chaotic.

With this, architecture becomes obvious.

If you want next, I can give:

✅ exact modal wording
✅ upgrade banner copy
✅ database schema sketch
✅ admin panel layout
✅ beta testing checklist

Just tell me.